Project Planning Logic

A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

1- Very Easy task

2- Normal task

3- Moderate task

5- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Request Management (Epic 1)

Submitting Standard Laptop Request (USN1) 2

Entering Laptop Requirements (USN2) 2

Approval Management (Epic 2)

Reviewing Laptop Request (USN3) 3

Approving or Rejecting Request (USN4) 3

Processing Approved Request (USN5) 3

Total Story Point in Sprint 1 = 2+2+3+3+3=13

Sprint 2

Flow Automation (Epic 3)

Creating Flow Designer Trigger (USN6) 2

Configuring Flow Designer Action (USN7) 3

Creating Catalog Task Automatically (USN8) 3

Assigning Task to Hardware Team (USN9) 2

Task Management (Epic 4)

Viewing Generated Catalog Task (USN10) 3

Testing and Validation (Epic 5)

Testing Complete Laptop Procurement Workflow (USN11) 5

Total story Point in Sprint 2 = 2+3+3+2+3+5=18

Total Story Points

Sprint 1 = 13

Sprint 2 = 18

Velocity = Total Story Points Completed / Number of Sprints

Total story Points = 13+18=31

No of Sprints = 2

Velocity = 31/2

15.5 (Story Points per Sprint)

Your team’s velocity is 15.5 Story Points per Sprint.

Team ID: 9100MindMesh

Project Name: Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer