Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 08 October 2026 |
| --- | --- |
| Team ID | 9100MindMesh |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Request Management | USN-1 | As a user, I can submit a standard laptop request through the Service Catalog. | 2 | High |  |
| Sprint-1 | Request Management | USN-2 | As a user, I can provide the required laptop details while submitting the request. | 2 | High |  |
| Sprint-2 | Approval Management | USN-3 | As an approver, I can review the standard laptop request and approve or reject it. | 2 | High |  |
| Sprint-2 | Approval Management | USN-4 | As a system, I can process the approved laptop request automatically. | 2 | High |  |
| Sprint-3 | Flow Automation | USN-5 | As a system, I can trigger the Flow Designer workflow when the standard laptop request is approved. | 3 | High |  |
| Sprint-3 | Flow Automation | USN-6 | As a system, I can automatically create a Catalog Task for the approved laptop request. | 3 | High |  |
| Sprint-4 | Task Management | USN-7 | As a system, I can assign the laptop configuration task to the Hardware team. | 2 | High |  |
| Sprint-4 | Task Management | USN-8 | As a Hardware team member, I can view and process the automatically created laptop configuration task. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 6 Days | 08 Oct 2026 | 13 Oct 2026 | 4 | 13 Oct 2026 |
| Sprint-2 | 4 | 6 Days | 14 Oct 2026 | 19 Oct 2026 | 4 | 19 Oct 2026 |
| Sprint-3 | 6 | 6 Days | 20 Oct 2026 | 25 Oct 2026 | 6 | 25 Oct 2026 |
| Sprint-4 | 4 | 6 Days | 26 Oct 2026 | 31 Oct 2026 | 4 | 31 Oct 2026 |

Velocity:

Imagine we have a 6-day sprint duration, and the velocity of the team is 4 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Average Velocity (AV) = Total Story Points / Total Sprint Duration

AV = 18 / 24

AV = 0.75 story points per day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts